## Slide 1: TIME COMPLIANCE TECHNICAL ORDERS (TCTOs)
Course Number
CRXLOG0001100SU

## Slide 2: Why are we here?
The TCTO process consists of policies and procedures used to establish, procure, develop, manage, verify, reproduce, stock, store, issue, comply with and document TCTOs and associated TO Changes and modification kits and special tools.

## Slide 3: TCTOs Course Overview
COURSE CHAPTERS
  TCTO Policy and Procedures
  TCTO Planning and Funding
  TCTO Types, Verification, Completion, and Rescission
  Walk-Thru Exercise

## Slide 4: Evaluations
Walk-Thru Exercise
Quiz
  Submitted electronically
Course Critiques
  Submitted electronically

## Slide 5: Regulations
AFH 23-123 - Material Management Reference Information
  https://www.e-publishing.af.mil/
AFI 63-101 - Acquisition and Sustainment Life Cycle Management
AFI 23-101 - Materiel Management Policy
  https://www.e-publishing.af.mil/
AFMCI 23-110 - Post-Award Part Verification and Approval
AFMC 23-102 – Computation of Requirements for Equipment Items
  https://www.e-publishing.af.mil/

## Slide 6: Regulations
AFMAN 23-122 - Material Management Procedure
  https://www.e-publishing.af.mil/
T.O. 00-5-1 - Air Force Technical Order System
T.O. 00-5-3 - AF Technical Order Life Cycle Management
T.O. 00-5-15 - Air Force Time Compliance Technical Order Process
  https://www.tinker.af.mil/Resources/Technical-Orders/

## Slide 7: Chapter 1
TCTO Policy and Procedures

## Slide 8: TCTO Policy and Procedures
CHAPTER 1 OBJECTIVES
  Identify the policy and procedures involving TCTOs
  Define TCTO numbering procedures
  Identify policy and procedures involving kits
  End of Chapter questions

## Slide 9: TCTO Policy and Procedures
Objective: Identify the policy and procedures involving TCTOs

## Slide 10: TCTO Policy and Procedures
Purpose of TCTOs
  A TCTO is a technical/military order
  Issued in the name of the Air Force Chief of Staff
  By order of the Secretary of the Air Force

## Slide 11: TCTO Policy and Procedures
Purpose of TCTOs
  TO 00-5-15 - Air Force Time Compliance Technical Order Process
  TCTOs applies to all Air Force agencies, including Air National Guard & Air Force Reserve
  TCTOs are required only after the Air Force assumes configuration control of a system or commodity

## Slide 12: TCTO Policy and Procedures
Purpose of TCTOs
Introduction
  TCTOs provide instructions for modifying systems or commodities within specified time limits, initiate special “one time” inspections, or impose temporary restrictions on systems or commodities

## Slide 13: TCTO Policy and Procedures
Purpose of TCTOs
  TCTOs can be used to announce and authorize the use of computer software changes
    Released concurrently with shipments of the software items
    TO 00-5-16 - Computer program identification number (CPIN)
    Management
Notes: Software only changes can also be announced by one of the following method IAW 00-5-15:
1-1.3.1 Software-only changes to baseline computer programs are normally announced by TCTO (reference this TO and TO 00-5-17). When multiple CPINs apply to a series of system technical orders (i.e., 12P3-2ALQ172 series) they may be included in one TCTO.
1-1.3.2 Software-only changes to computer programs used exclusively by activities collocated at the same Air Logistics Center (ALC) will not require a TCTO unless otherwise directed by the operational/support configuration management procedures.
1-1.3.3 Alternative methods used to announce software-only changes include message, letter of transmittal or electronic bulletin board. If these methods are used, the Single Manager (SM), CPIN or Technical Content Manager (TCM) must coordinate procedures with affected using commands, and establish positive measures to ensure configuration control of the entire inventory. TCTO numbers and data codes will be used with these alternative methods.

## Slide 14: TCTO Policy and Procedures
Purpose of TCTOs
  All acquisitions programs must have a valid Mission Needs Document
  AF Form 1067, Modification Proposal:
    Used to identify proposed modifications
    For modifications less than $65 million
    AFI 63-101, Modification Mgmt.
Notes: Mission needs document used by congress to approve additional funding. Cant ask for money without it

## Slide 15: TCTO Policy and Procedures
Purpose of TCTOs
  Over $65 million:
    Initial Capabilities Document (ICD)
    Mission Needs Statement (MNS)
  Single Manager (SM) must technically validate the proposals

## Slide 16: TCTO Policy and Procedures
Purpose of TCTOs
  Configuration Review Board (CRB) conducted by lead command:
    Prioritizes and approves validated AF Forms 1067
    Ensures validated need is compatible with the Operation
    Requirements Document (ORD)
Notes: Make sure the need is matched against the ORD (operation requirements document; which is used to say what the mission of the particular item is used for)
Safety issues will usually be pushed to the top of the list

## Slide 17: TCTO Policy and Procedures
Purpose of TCTOs
  Approved CRB proposals results in:
    A Program Management Document (PMD) with funding
    Then submitted to the SM for action
Notes: SM – single manager/ generally refers to an office. Squadron in charge

## Slide 18: TCTO Policy and Procedures
Purpose of TCTOs
  SM generates an Engineering Change Proposal (ECP) to:
    Document required configuration change(s)
    Document modification approach
    Submit the ECP to the SM Configuration Control Board (CCB) for
    approval

## Slide 19: TCTO Policy and Procedures
Purpose of TCTOs
  Configuration Control Board (CCB):
    Approves configuration changes
    Documents decisions on:
      AFTO Form 872
      Approved ECPs provide authorization to incorporate configuration changes into TOs
Notes: The 2 forms drives the IPT team on what to do

## Slide 21: TCTO Policy and Procedures
Purpose of TCTOs
  TCTOs are developed and formatted according to MIL-DTL-38804F
    https://techdata.wpafb.af.mil/tmss/index.html
  TCTO Process/content managed through:
    AFTO Form 873 (TCTO requirements)
    AFTO Form 874 (TCTO supply data requirements)
    AFTO Form 875 (TCTO programming document)
    AFTO Form 82 (TCTO verification certificate)
    https://www.e-publishing.af.mil/
Notes: 3880D is how T.O.s are supposed to be formatted to look a certain away, even down to font size
Inspection only T.O. may not have an 874, so it just depends. More than likely you will have 3 of 4 documents
Will always have a verification certificate, AF Form 82

## Slide 22: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification:
  TCTO verification is performed by a team comparable to those who will accomplish the TCTO

## Slide 23: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification
  The SM of the Technical Content Manager (TCM)/ES is responsible for ensuring:
    The changes and modifications are verified
    Corrections are incorporated prior to release of the TCTO and Kits
Notes: Has to verify everything is correct before its release
TCM – Technical content manager (DOW definition of an ES

## Slide 24: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification
  Modification Manager will:
    Negotiate with the using commands for verifications of TCTO
    If accomplished at Organizational and Intermediate level

## Slide 25: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification
  Single Manager will:
    Provides technical and engineering assistance

## Slide 26: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification
  Lead Command Will:
    Monitor TCTO verification process on weapon systems and
    commodities

## Slide 27: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification
  Using Command for O&I TCTO will:
    Provide Facilities, personnel, housekeeping, tools etc.
    Ensure successful verification
    Complete verification form
    Provide any comments
Notes: Will have a verification (form 82) or a waiver stating they don’t need

## Slide 28: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification
  Technical Content Manager (TCM) responsible for the TCTO will:
    Finalize and document plans for the verification prior to CCB
    Accomplish verification (O&I/Depot)
    Install 1st production kit (not prototype)
    Verify associated TO changes
Notes: Pull a production kit not a prototype kit

## Slide 29: TCTO Policy and Procedures
Purpose of TCTOs
TCTO Verification
  Technical Content Manager (TCM) responsible for the TCTO will:
    Ensure corrections incorporated prior to release of TCTO and kits
    Include TCTO verification (AFTO Form 82)

## Slide 30: TCTO Policy and Procedures
Purpose of TCTOs
  Configuration Control Principles AFI 63-101
    Identification
    Control
    Audits
    Status Accounting

## Slide 31: TCTO Policy and Procedures
Purpose of TCTOs
Identification
  Identification of Configuration Items (CI)
  Configuration Documentation

## Slide 32: TCTO Policy and Procedures
Purpose of TCTOs
Identification
  Identification of Configuration Items (CI)
    Hardware or software designated for configuration control
    Identified during development of the system

## Slide 33: TCTO Policy and Procedures
Purpose of TCTOs
Identification
  Configuration Documentation
    Baseline is configuration identification by a document
    System Performance Specification
      To include drawings, code listing etc.
  Item Performance Specification (individual CI specification)
  Detailed Specification (exact design of the item)
  Specifications are baselined:
    System = Functional Baseline
    Item = Allocated Baseline
    Detailed = Product Baseline

## Slide 34: TCTO Policy and Procedures
Purpose of TCTOs
Control
  Process of Implementing & Documenting changes to a configuration baseline
  ECP authorizes changes to a CI baseline
  SM CCB evaluates and approve or disapprove ECP
    CCB can only approve configuration changes

## Slide 35: TCTO Policy and Procedures
Purpose of TCTOs
Control
  Modification is implemented by TCTO
  CI Baseline + Changes to the baseline = the current configuration

## Slide 36: TCTO Policy and Procedures
Purpose of TCTOs
Configuration Audits
  Audits verify that the product (i.e., CI) conforms to the contract
    Functional Configuration Audit (FCA)
    Physical Configuration Audit (PCA)
Notes: PCA – make sure every part listed in the T.O. was used in assembled product
FCA – make sure asset functions as T.O. mentiona

## Slide 37: TCTO Policy and Procedures
Purpose of TCTOs
Configuration Audits
  FCA – Verifies the performance has met the requirements against an approved baseline
    System Performance Specification (Functional Baseline)
    Item Performance Specification (Allocated Baseline)

## Slide 38: TCTO Policy and Procedures
Purpose of TCTOs
Configuration Audits
  PCA - Formal physical examination in detail of each CI as-built by the contractor to ensure it conforms to the Product Baseline
    Item Detailed Specification (Product Baseline)

## Slide 39: TCTO Policy and Procedures
Purpose of TCTOs
Configuration Audits
  Emphasis placed on
    Industry standards and specifications
  Government Audits primarily focus on:
    Functional Specifications
    Performance Requirements
    Interface Requirements

## Slide 40: TCTO Policy and Procedures
Purpose of TCTOs
Status Accounting
  Knowing the configuration of an item
    Beginning from the time it enters the AF inventory until it is removed from the AF inventory
    CIs enter the AF inventory with documentation identifying them
    as the baseline configuration

## Slide 41: TCTO Policy and Procedures
Purpose of TCTOs
Status Accounting
  Any changes to the item are accomplished according to the Control process (TCTO)
  TCTOs are loaded in REMIS by the Modification Manager or Production Management Specialist and pushed to IMDS
    TCTO compliance is reported in IMDS
      Integrated Maintenance Data System (GO54)
    IMDS over lays the data to REMIS
      Reliability & Maintainability Information System (G099)

## Slide 42: TCTO Policy and Procedures
Purpose of TCTOs
Status Accounting
  REMIS
    A Subsystem of REMIS is Generic Configuration Status
    Accounting System (GCSAS)
    GCSAS is the single source for all AF weapon system
    configuration data
    Provides cradle-to-grave tracking of serially controlled
    Configuration Items

## Slide 43: TCTO Policy and Procedures
Purpose of TCTOs
Status Accounting
  REMIS Subsystem GCSAS also provides:
    Administration and Management of TCTO data
    Administration and Management of approved configuration data

## Slide 44: TCTO Policy and Procedures
Purpose of TCTOs
Engineering Change Proposals (ECPs)
  ECP is a proposed change to a configuration item after establishing the baseline
  ECP is the documentation that describes and suggests corrective action

## Slide 45: TCTO Policy and Procedures
Purpose of TCTOs
Engineering Change Proposal (ECP)
  ECP identifies and controls the modification
  Requires CCB approval
  The modification is implemented issuing a TCTO

## Slide 46: TCTO Policy and Procedures
Purpose of TCTOs
Engineering Change Proposal (ECP)
  ECPs are classified as Class I or II Depending on:
    The degree of analysis
    The need for government approval

## Slide 47: TCTO Policy and Procedures
Purpose of TCTOs
Engineering Change Proposals
  Class I ECP
    A proposed change that is complex and complete
    Changes the Form, Fit or Function
    Requires a complete & thorough analysis
    Requires approval by the SM CCB

## Slide 48: TCTO Policy and Procedures
Purpose of TCTOs
Engineering Change Proposals (ECPs)
  Class II ECP
    Minor in nature
    Does not change form, fit, function
    Approved by procuring agency
    There is a limited description and Involves
      Error correction
      Clarifying notes
      Substituting material
Notes: Change something little. Like the pain color

## Slide 49: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
(events that can generate a TCTO)
  Safety
  Operational Requirements
  Reliability & Maintainability
  Software Changes

## Slide 50: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
(events that can generate a TCTO)
  DR/MIP
  RDT&E
  Material Failures

## Slide 51: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  Injury or fatality to personnel
  Damage or destruction to Equipment
  Could cause a Class A MISHAP

## Slide 52: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  Priority for funding & Implementation
  The safety determination must be agreed to by
    MAJCOM/CC
    AFMC/CC
    AFSA/CC (Air Force Safety Agency)

## Slide 53: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  Requires the SM Conduct a risk assessment
    Approved by the AF Safety agency

## Slide 54: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  Safety Modifications which correct a material deficiency which could cause a class A Mishap results in:
    The SM & lead command recommends a corrective action to the
    HQ USAF/SE

## Slide 55: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  The SM must coordinate with the Program Executive Officer (PEO)

## Slide 56: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  For all other cases, the following steps must occur to warrant a safety modification:
  1. The SM/lead Command determines if the deficiency affects Safety

## Slide 57: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  2. SM perform a risk analysis to determine if a modification is required
    The analysis is based on two factors
      Probability the event will occur
      Level of or damage if the event occurs

## Slide 58: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  3. SM will take action to limit any risk prior to modification
    Interim Action
      System restricted
      System removed from service

## Slide 59: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Safety
  4. SM/Lead Command must forward a request for a safety modification designation approval to:
    Chief of the Air Force Safety

## Slide 60: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Operational Requirements
  Need to modify existing systems/equipment when mission requirements change
    Changing threats
    Political climate
    Other proposals

## Slide 61: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Operational Requirements
  Initial Capabilities Document (ICD) identifies the need
  Performance Based Statement Of Work (PB SOW) is sent to industry identify Gov. requirements
  Industry identifies their solution documented in a Statement Of Work
Notes: Submit (SOO) Statement of Objective first and then the industry will hit us back with their solutions in a SOW (Statement of work)

## Slide 62: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Reliability and Maintainability
  Need can be Identified by:
    Service Parts Management (SPM) & REMIS
    Product Improvement Working Group (PIWG)
    Engineering and Technical Evaluations
  Mod justified by cost savings alone
    Maximum 5 year to show savings

## Slide 63: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Software Changes
  TCTOs announce and authorize
    Software changes
    Shipment of software concurrently

## Slide 64: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Software Changes
  TCTO Provides instructions for
    Use of the media
    Media Identification labels
    Disposition Instructions of previous copies of software (return or
    destroy)

## Slide 65: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Deficiency Reporting /Material Improvement Projects (DR/MIP)
Deficiency can be for
  Material
  Warranty
  Software
  Quality

## Slide 66: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
DR/MIP
  DR identify deficiencies affecting Operation Safety, Suitability and Effectiveness (OSS&E) of Systems or Equipment
    Safety
    Suitability
    Effectiveness
  Joint Discrepancy Reporting System (JDRS)

## Slide 67: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Research Development Test & Evaluation (RDT&E) can identify a need for
  Support project inspections
    Contractor unsolicited proposals
    Diminishing manufacturing sources
Notes: AFTO-22

## Slide 68: TCTO Policy and Procedures
Purpose of TCTOs
Types of Requirements/Modifications
Material Failures
  High Demands
  Analytical Condition Inspection (ACI)
    Determine defects in end item/Equipment including Non-
    Destructive Inspection (NDI)
  Aircraft Structural Integrity Program
    Inspection program to determine the strength of the aircraft and
    longevity

## Slide 69: TCTO Policy and Procedures
Objective: Define TCTO numbering procedures

## Slide 70: TCTO Policy and Procedures
Numbering
  TCTO Numbers
  Data Codes
  TCTO Issue Date

## Slide 71: TCTO Policy and Procedures
Numbering
TCTO Numbers
  Categorized on TO numbers (T.O. 00-5-18, page 1-3)
    Based on functional usage
    Or family groupings

## Slide 72: TCTO Policy and Procedures
Numbering
TCTO Numbers
  Number Supplements:
    By adding a suffix to the basic TCTO number
  Supplements carry the same rescission as the basic
    Unless they explicitly change the date

## Slide 73: TCTO Policy and Procedures
Numbering
TCTO Numbers
  Supplement number is same as the basic TCTO number
    With a suffix letter added to the number
    E.g., 1F-15-503C, 1F-15-503D
    Letters A and B for classified supplements
    I and O not used to avoid confusion

## Slide 74: TCTO Policy and Procedures
Numbering
Data Codes.
  Assign a REMIS identifiable, data code to each TCTO
    Link between TCTO and it’s Kits
    Data code part of the Kit NSN

## Slide 75: TCTO Policy and Procedures
Components of a Kit Number
Notes: The kit number is not automatically generated. It is composed by the ES.

## Slide 76: TCTO Policy and Procedures
Numbering
Data Codes cont.
  Data Code Appears
    Upper right-hand corner
    Below the TCTO number
  REMIS cross-reference between
    Data code
    TCTO numbers

## Slide 77: TCTO Policy and Procedures
Numbering
Data Codes cont.
  First two digits identify TO category
  Remaining five digits identify and maintain serialization control
  Data code 3306871 indicates:
    TO category 33 (test equipment)
    06871 represents unique identity and serial control number

## Slide 78: TCTO Policy and Procedures
Numbering
Data Codes cont.
  TCTO numbers obtained from ETIMS
  Data Code numbers from OC-ALC
    Issued through TO manager
  TCTO Supplements with no additional work do not require a new data code

## Slide 79: TCTO Policy and Procedures
Numbering
Data Codes cont.
  Supplements requiring additional work
    Will have a new data code
    This ensures:
      Identification of those systems and equipment with previously recorded compliance of a TCTO that requires additional work

## Slide 80: TCTO Policy and Procedures
Numbering
TCTO Issue Date
  The release date of:
    TCTO
    Supplement
    Replacement
  Should be Consistent with:
    Availability of first Kit
    Published TO updates

## Slide 81: TCTO Policy and Procedures
Objective: Identify policy and procedures involving kits

## Slide 82: TCTO Policy and Procedures
Kits
Modification Kits
  Used one time to modify an item
  Normally funded separately
  Free issue to installation activity
  AFTO Form 874 documents Kit information
Repair/Overhaul Kits
  Used anytime to repair or overhaul an item
  Paid by installing activity

## Slide 83: TCTO Policy and Procedures
Kits
  Policy
  Security Assistance Program Policy
  HAZMAT/Shelf Life/Time Change
  Waivers to Complete Kit Concept
  Assembly of TCTO kits
  Kit numbering

## Slide 84: TCTO Policy and Procedures
Kits
Policy
  Complete kit concept ensures
    All parts and material are available
    Exception petroleum products
      Jet fuels
      Lubricating oil
      Solvents
    Material and parts required to accomplish one system or equipment
    Kit will contain a bill of materials
    The new Nuclear Weapons Related Materiel (NWRM) guidance
    AFI 20-110 prohibits having NWRM items in a TCTO kit. T.O. 00
    -5-15 has been updated to reflect this requirement.

## Slide 85: TCTO Policy and Procedures
Kits
Policy
  Exceptions to the Complete kit concept
    Immediate and Urgent Action TCTO
      Expedite actions to procure/obtain the parts and assemble necessary kits required for the TCTO
    Inspection TCTO

## Slide 86: TCTO Policy and Procedures
Kits
Policy
  The TCTO Kit Managing ALC will:
    Procure
    Assemble
    Stocked
    Store
    Issue

## Slide 87: TCTO Policy and Procedures
Kits
Policy
  Using activities are not normally required to manufacture parts for TCTO
    Provided in the TCTO kit
      Stock and non-stock listed items
      Local purchase
      Local manufacture

## Slide 88: TCTO Policy and Procedures
Kits
Policy
  All items for kit assembly will be
    Manufactured or purchased
    Contractor or Depot assembling the kits
    Packaged as prescribed in the TCTO

## Slide 89: TCTO Policy and Procedures
Kits
Policy
  Items with restrictive physical characteristics
    Shelf life
    Flammable
    Explosive
    Medical Material
    Nuclear Weapons Related Materiel (NWRM) do not kit!

## Slide 90: TCTO Policy and Procedures
Kits
Policy
  Will be included in the kit BUT may require
    Separate container
    Packaging
    Shipment
    Storage

## Slide 91: TCTO Policy and Procedures
Kits
Policy
Depot-Level TCTO
  Depending on circumstances
  Some items and parts may not be furnished as an individual packaged kits

## Slide 92: TCTO Policy and Procedures
Kits
Policy
Depot-Level TCTO cont.
  Accomplished as an assembly line
    Kits may be assembled and packaged
    Each station on the assembly line has the necessary parts and
    material for each phase of the modification

## Slide 93: TCTO Policy and Procedures
Kits
Policy
More than one container required to package a complete kit
  Containers numbered consecutively
    E.g., box 1, box 2, box 3, etc.
    List of all items placed in/outside box 1

## Slide 94: TCTO Policy and Procedures
Kits
Policy
More than one container required to package a complete kit
  Annotate the list to show
    Box number of each item
  Kits are also identified by groups:
    Group A: Hardware
    Group B: Recoverable items

## Slide 95: TCTO Policy and Procedures
Kits
Policy
Authorized substitution of parts
  Activity accomplishing a TCTO
    Authorized to accept substitute parts
    Must be properly tagged
    Authorized in FLITES

## Slide 96: TCTO Policy and Procedures
Kits
Policy
TCTO Kits procured for ALC assembly/accomplishment
  Retained by the ALC Supply agency for issue
  Other kit management & location arrangements are reflected:
    By the last two digits of the Kit number
    Material Management Aggregation Code

## Slide 97: TCTO Policy and Procedures
Kits
Policy
Computer software distributed by TCTO
  E.g., tapes, cards, disks etc.
    Will be issued prior to or concurrently
    With kit delivery to users

## Slide 98: TCTO Policy and Procedures
Kits
Policy
Special Tools, if required, will be:
    Included in TCTO kit, or
    Separate kit
  Command agrees
    The Special tools not to be in the kit
    TCTO shall include exact method to obtain or local manufacture
    the tool

## Slide 99: TCTO Policy and Procedures
Kits
Policy
Ground Training Aircraft
  Kits issued the same as operational kits

## Slide 100: TCTO Policy and Procedures
Kits
Security Assistance Program Kit
  Subject to SA program and funds
  Included in the original procurement
  With Air Force requirements
  Procure kits for all affected equipment

## Slide 101: TCTO Policy and Procedures
Kits
HAZMAT/Shelf Life/Time Change
  TO 00-5-15 directs consideration of regional/federal restrictions
    Use of HAZMAT
    Ozone Depleting Substances (ODS)
      When developing TCTO procedures & kits

## Slide 102: TCTO Policy and Procedures
Kits
HAZMAT/Shelf Life/Time Change
  Kits containing shelf-life items
    Assigned shelf-life code of shortest shelf life in the kit
      Type I: Item with definite non-extendable shelf life
      Type II: Item with shelf life that may be extended

## Slide 103: TCTO Policy and Procedures
Notes:   Type I An item of supply with a definite non-extendable period of shelf life
  Type II An item of supply having an assigned shelf life that maybe extended after completion of inspection/test/restorative action

## Slide 104: TCTO Policy and Procedures
Kits
HAZMAT/Shelf Life/Time Change
  Exterior containers
    Will reflect shelf-life markings
    Identify on packing list:
      All Shelf-Life items requiring SL control
      Shelf-life code
    One copy of the packing List will be on the exterior of container
    Place all SL items in one box, if possible

## Slide 105: TCTO Policy and Procedures
Kits
HAZMAT/Shelf Life/Time Change
TCTO kit manager with the TCTO kit assembly unit, will:
  Ensure inspections of kits with SL item
TCTO kit assembly unit will:
  Notify kit manager of expired SL items
  Regularly Check Time Change Items
    Ensure the items are up-to-date

## Slide 106: TCTO Policy and Procedures
Kits
HAZMAT/Shelf Life/Time Change
TCTO manager – Kit assembly unit
TCTO Kit unit will:
  Ensure kits contain up-to-date SL items
  Establish procedures to review Kits by
    Inspection or storage personnel
  Controls will ensure
    Kits are up-to-date
    Kits are not issued with outdated components

## Slide 107: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept
  Waivers may be approved on case-by-case basic, if the following is met:
Non-kitted material requirements
  Must be minimal
  Consisting of common items in stock
  Available at base level

## Slide 108: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept
Non-kitted items cont.
  SM must get engineering authority certifying:
    All required items do not affect safety
    Or have critical properties essential to the modification

## Slide 109: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept cont.
Non-kitted items cont.
  Substitute items must not:
    Affect safety
    Have critical properties essential for the Modification
    Induce corrosion when used

## Slide 110: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept cont.
Non-kitted items
  Substitute items cont.
    Waivers are not required if only
      Petroleum/Oil/Lubricant (POL) are omitted

## Slide 111: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept cont
Field Level TCTO
  SM obtains Lead command approval
    Approval Signature at three-letter level
    Waiver must state
      It’s justified
      Economically feasible
      Items are in stock at the bases
      Using Command will provide material without reimbursement from the SM

## Slide 112: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept cont
Depot Level TCTO
  SM must negotiate & obtain agreement
    From TRC Maintenance Division Chief
      That the wavier is economically feasible
      Materials are in stock or available
  SM approves the waiver

## Slide 113: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept
When TCTO waivers are granted include:
  Include office symbol
  Email address
  DSN telephone number
  Lead command or Depot maintenance
    Office POC Authorizing the waiver

## Slide 114: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept
When Routine Depot level TCTO kit
  Contains materials which are already in a depot repair kit
  The TCTO is accomplished only at the time of depot repair
  Complete kit concept is automatically waived
  No waiver documentation is required

## Slide 115: TCTO Policy and Procedures
Kits
Waivers to Complete Kit Concept
TCTO for distribution of CPIN
  Will be a non-kitted TCTO
  CPIN item will accompany initial distribution of TCTOs
  To authorized program users on the appropriate medium

## Slide 116: TCTO Policy and Procedures
Kits
Assembly of TCTO Kits
The Depot Supply kitting function can be accomplished by:
  Depot or base supply
  DLA
  Contractor
AFMC Form 185 (Request for kit assembly)
  Used to identify components in the kit

## Slide 117: TCTO Policy and Procedures
Kits
Assembly of TCTO Kits
The Resource Management Group Accomplishes the AF Form 406
(Miscellaneous Obligation/Reimbursement)
  Identifies the accounting fund cite
  Attached to AFMC form 185
  To fund the kit

## Slide 118: TCTO Policy and Procedures
Kits
Assembly of TCTO Kits
The kit agency will:
  Verify the quantity of kits required
  Screen kit listing for proper identification

## Slide 119: TCTO Policy and Procedures
Kits
Assembly of TCTO Kits
The kit agency will:
  Prepare/forward authorization to the activity responsible for kit assembly with the following information

## Slide 120: TCTO Policy and Procedures
Kits
Assembly of TCTO Kits
  Verify quantity of kits required
  Complete listing of kit components by
    Quantity, NSN, Nomenclature
    List appropriate shelf life code
    Identify time change items & code
    Prepare enough copies for in/out side box

## Slide 121: TCTO Policy and Procedures
Kits
Assembly of TCTO Kits
  Any data previously obtained relative to availability of required kit items
  Applicable fund cite
TCTO kits assembled IAW TO 00-5-15

## Slide 122: TCTO Policy and Procedures
Kits
Assembly of TCTO Kits
When kit is assembled it will be transferred to TCTO kit unit for management and distribution
Contractor Assembly, AFI 23-101 - Materiel Management Policy
  Kits will be distributed to scheduled destinations

## Slide 123: TCTO Policy and Procedures
Kits
Kit Numbering
  AFI 23-101- Materiel Management Policy

## Slide 124: TCTO Policy and Procedures
CHAPTER 1 SUMMARY
Identify the policy and procedures involving TCTOs
Define TCTO numbering procedures
Identify policy and procedures involving kits
QUESTIONS?

## Slide 125: Chapter 2
TCTO Planning and Funding

## Slide 126: TCTO Planning and Funding
CHAPTER 2 OBJECTIVES
Identify modification program funding types and procedures
Define the Configuration Control Board (CCB)
End of Chapter questions

## Slide 127: TCTO Planning and Funding
Objective: Identify modification program funding types and procedures

## Slide 128: TCTO Planning and Funding
Modification Program Funding
  AFI 65-601 Budget Guidance & Procedures
  Funding approved for modifications is based upon the Program Objective Memorandum (POM)
  The POM provides initial funding requirements for the budget year programmed

## Slide 129: TCTO Planning and Funding
Modification Program Funding
Once a permanent modification program has been approved (CCB) and funded
  The AF funding document (P3A) is sent to the SM Modification Manager
  P3A documentation reflects all modification funds

## Slide 130: TCTO Planning and Funding
Modification Program Funding
  The P3A reflects:
Appropriations Budget Programs (BP)
3010 BP10 & BP11
3020 BP21
3080 BP82, 836, 838, 84
  For fiscal years by cost, quantities & schedule significant events

## Slide 131: TCTO Planning and Funding
Modification Program Funding
P3A events for information only, include:
  Procurement of Modification Kits
  Modification Installation
  Research, Development, Test & Evaluation
Mod Manager annotate any changes and forward the P3A to the user

## Slide 132: TCTO Planning and Funding
Modification Program Funding
Phased Procurement
Full Funding Concept
Funding Types:
  General Information
  Modification Appropriations
    O&M
    Central Procurement Funds
    Defense Working Capital

## Slide 133: TCTO Planning and Funding
Modification Program Funding
Additional funding considerations:
  Grouping/Blocking
  Security Assistance Program
  Ten ILS Elements
  Tooling/Support Equipment
  Spares

## Slide 134: TCTO Planning and Funding
Modification Program Funding
Phased Procurement
  Time phased basis for kit delivery
    Starting with contract award date
      Add lead time to determine when the kits can be delivered
  Base kit procurement and delivery on installation schedule

## Slide 135: TCTO Planning and Funding
Modification Program Funding
Full Funding Concept
  Complete kit concept must be programmed & fully funded for each Fiscal Year (FY)
  Future appropriations cannot be used for items not shipped in a kit

## Slide 136: TCTO Planning and Funding
Modification Program Funding
Full Funding Concept
  Complete support must be programmed
    Kit quantities
    The ILS elements must be programmed
  Lead time away from installations

## Slide 137: TCTO Planning and Funding
Modification Program Funding
Funding Types:
  General Information
    Classify all cost/items as expense or investment
    Expense: daily operation and maintenance of weapon system(s)

## Slide 138: TCTO Planning and Funding
Modification Program Funding
Funding Types:
  General Information
    Investment results in the acquisition of or addition to the end
    items that are:
      Long-life, capital-type items such as
        Equipment, buildings, weapon systems
        Support Equipment, and repairable spares

## Slide 139: TCTO Planning and Funding
Modification Program Funding
Funding Types:
  General Information
    Budget & Fund modification
      With proper appropriation
      And budget programs

## Slide 140: TCTO Planning and Funding
Modification Program Funding
Funding Types:
  General Information
    Budget & Fund modification
      Program Management Administration (PMA) costs for Modification Programs
        Funded from Central Procurement
        57*3010. 3020, 3080

## Slide 141: TCTO Planning and Funding
Modification Program Funding
Funding Types:
  General Information
    Budget & Fund modification
      PMA for common organizational costs will be funded with O&M funds
      57*3400

## Slide 142: TCTO Planning and Funding
Modification Program Funding
Funding Types:
  Modification Appropriations
    Organizations and Maintenance
      Single year
      Expense type funds
      Pays for day-to-day operations

## Slide 143: TCTO Planning and Funding
Modification Program Funding
Funding Types:
  Modification Appropriations
    Organizations and Maintenance
      Examples of O&M funds with their standardized Elements of Expense Investment Code (EEIC)

## Slide 144: TCTO Planning and Funding
Modification Program Funding
Modification Appropriations
  Central Procurement Funds
    Multi-year funds
    Investment funds
    Used to buy
      Weapons systems
      Modifications
      Initial & some replenishment spares

## Slide 145: TCTO Planning and Funding
Modification Program Funding
Modification Appropriations
  Central Procurement Funds
    Five appropriations
    3010 Aircraft Weapons systems
    Budge Programs (BP10) Acquisitions
      Procuring a complete Aircraft

## Slide 146: TCTO Planning and Funding
Modification Program Funding
Modification Appropriations
  Central Procurement Funds
    BP 11 Aircraft Modifications
      Group A & B kits
      Trial Installation (prototype)
      Verification (Kit Proof)
      ILS elements

## Slide 147: TCTO Planning and Funding
Modification Program Funding
Modification Appropriations
  Central Procurement Funds
    3011 Procurement of Ammunition
    3020 Weapons/Missile Procurement
    3080 Other Procurement
    3600 Research, Development, Test & Evaluation (RDT&E)

## Slide 148: TCTO Planning and Funding
Modification Program Funding
Modification Appropriations
  Defense Working Capital
    No-year working capital fund or Revolving account used to fund:
      Air Force Stock Fund (SMAG)
      ALC use the funds to finance operations on a business-like basis

## Slide 149: TCTO Planning and Funding
Objective: Define the Configuration Control Board (CCB)

## Slide 150: TCTO Planning and Funding
Configuration Control Board (CCB)
  A board composed of representatives from program or project functional areas such as:
    Engineering, configuration management, procurement,
    production, test, logistic support, training activities and using and
    supporting organizations
  The board approves or disapproves engineering change proposals (ECPs), approves conversion of ECPs to TCTOs if applicable, and issues implementation instructions

## Slide 151: TCTO Planning and Funding
CHAPTER 2 SUMMARY
Identify modification program funding types and procedures
Define the Configuration Control Board (CCB)
QUESTIONS?

## Slide 152: Chapter 3
TCTO Types, Verification,
Completion, and Rescission

## Slide 153: TCTO Types, Verification, Completion, and Rescission
CHAPTER 3 OBJECTIVES
Identify the policy and procedures for temporary modifications
Define the category, type, and levels of permanent modifications
Determine the TCTO designated level of accomplishment
Identify TCTO validity requirements

## Slide 154: TCTO Types, Verification, Completion, and Rescission
CHAPTER 3 OBJECTIVES
Define the forms that comprise the TCTO package and their purpose
Identify the procedures for completing a TCTO
Identify the procedures for rescinding a TCTO
Identify the procedures for replacing a TCTO
End of Chapter questions

## Slide 155: TCTO Types, Verification, Completion, and Rescission
Objective: Identify the policy and procedures for temporary modifications

## Slide 156: TCTO Types, Verification, Completion, and Rescission
Temporary Modifications
  Temporary-1 (T1)
    Normally used to change configuration for a special mission
    Not maintained for more than one year without a waiver from SM
    Must be able of being returned to its original configuration within
    48 hours
    Are not funded in any part from central procurement
    appropriations

## Slide 157: TCTO Types, Verification, Completion, and Rescission
Temporary Modifications
  Temporary-2 (T2)
    Required to support RDT&E
    Will not be maintained longer than the test program requires
    Normally done to evaluate a proposed permanent modification
    Used to evaluate an approved acquisition program

## Slide 158: TCTO Types, Verification, Completion, and Rescission
Objective: Define the category, type, and levels of permanent modifications

## Slide 159: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
There are three categories of TCTOs:
  Immediate action
  Urgent action
  Routine action
The urgency of the instructions determines how quickly TCTO compliance is to be completed
Divided into types and levels

## Slide 160: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
TCTO Compliance Periods
  Compliance period is the time allowed to accomplish the TCTO
  It is determined by the Program Manager’s (PM) Technical Content Manager (TCM) or Production Management Specialist (PMS)
  Time periods are based on the TCTO objectives and guidelines in TO 00-5-15, Table 2-1

## Slide 161: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
TCTO Compliance Periods
Safety Inspection TCTO
  Upon receipt of the TCTO
  Must be completed within the stated time frame or the affected system/equipment will be removed from service
Modification TCTO
  Start dates are based on receipt of the TCTO and all associated special tools, kits, and supporting technical data

## Slide 162: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Immediate Action TCTO
  A safety conditions that if uncorrected could result
  in:
    Fatality or serious injury to personnel
    Extensive damage to or destruction of valuable property

## Slide 163: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Immediate Action TCTO
  Comply immediately
  Remove aircraft from service
  Prevent launch of missiles
  Discontinue operation of ground communication-electronic systems
  Discontinue use of support equipment, personal equipment, or munitions

## Slide 164: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Immediate Action TCTO
  Distribution to all affected personnel within four hours after receipt
  Immediate Action TCTOs have the words Immediate Action in red at the top center of the first page and a series of red Xs (XXXX) are printed around the border of the first page (attachment 6)

## Slide 165: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Urgent Action TCTO
  Issued under the governing factors of combat necessity or potentially hazardous conditions that could result in injury to personnel, damage to property, or unacceptable reductions in combat efficiency
  Require compliance within specified time limits
  Between 1 and 10 days

## Slide 166: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Urgent Action TCTO
  If not complied with:
  Remove aircraft from service
  Discontinue use of air-launched missiles
  Prevent launch of missiles

## Slide 167: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Urgent Action TCTO
  If not complied with:
  Discontinue operation of Communications-Electronics (C-E) equipment
  Discontinue use of support equipment, personal equipment, materials, or munitions
  “URGENT ACTION” printed on top of page with red diagonals and Xs around the page border
  /X/X/X/X/X/X/X (attachment 8)

## Slide 168: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Routine Action TCTO
  Issued for any condition not covered under immediate or urgent action TCTOs
  Equipment or procedural deficiencies of material, mechanical, operational, or tactical nature that could:
    Create a hazard through prolonged use
    Have a negative effect on operational efficiency
    Reduce tactical or support utility
    Reduce operational life of systems or commodities

## Slide 169: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Routine Action TCTO
  Provide enhancements to equipment or system capabilities
  Reduce operational life of systems or commodities (attachment 9)

## Slide 170: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs
  Inspection TCTO
  Record TCTO
  Companion TCTO
  TCTO Supplement
  Interim TCTO (ITCTO)

## Slide 171: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Inspection TCTO)
  Are non-configuration change TCTOs
  Direct a one-time inspection to determine equipment condition or configuration
  Approved by the appropriate ES division
  Require inspection only

## Slide 172: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Inspection TCTO)
  Inspection and replacement of hardware with like serviceable items
  Inspection with repair in accordance with repair manuals
  Requirements which do not change Form, Fit or Function

## Slide 173: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Inspection TCTO)
  FORM is the shape, size, dimensions, mass, weight, and other unique characteristics of an item
  FIT is the ability of an item to physically interface or interconnect with or become an integral part of another item
  FUNCTION is the action or actions that an item is designed to perform

## Slide 174: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Record TCTO)
  Record TCTOs do not contain step-by-step instructions
  They tabulate the equipment affected, index necessary installation drawings and instructions, and list required parts which are provided by kits

## Slide 175: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Record TCTO)
  Record TCTOs identify two types of retrofit changes:
    Complex changes that must be accomplished by contractors, modification centers, or specific Air Force activities
    Prototype TCTO installations which are to remain installed on the system or commodity

## Slide 176: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Companion TCTO)
  Optional if can wait until next scheduled or unscheduled maintenance
  Companion TCTOs are commodity driven:
    Prepared for all impacted systems and platforms
    Removes commodity from end item
  Exception for engines tracked in CEMS

## Slide 177: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Supplements)
  Change or amend the basic TCTO
  Heading “Supplement to Basic Technical Order”
  Assume same urgency as the basic TCTO
  Not issued to correct compliance period, rescission date or man-hours

## Slide 178: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Interim TCTO)
  When circumstances preclude timely publication of emergency instructions as formal TCTOs, ITCTOs are issued by electronic means
  Immediate Action, Urgent Action, and Routine Safety Inspection TCTOs with less than 35 day compliance periods are normally issued as an ITCTO

## Slide 179: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Interim TCTO)
  Notify AFMC/CC of ALL Immediate and Urgent ITCTOs
    Enables AFMC/CC to engage support commanders as necessary
    Both Immediate and Urgent involve significant events
  Operational Reports (OPREP) Note added to ITCTO Checklists
  Reminds PM of OPREP reporting requirements IAW AFI 10-206, Operational Reporting

## Slide 180: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Interim TCTO)
When an Immediate/Urgent Action ITCTO will be issued
  The responsible Program Manager will notify:
    Senior AFMC and USAF leaders
    The Program Executive Officer (PEO)
    The responsible Center Commander
    Any affected MAJCOM/CC/A4/A3 offices
    Local Safety and Public Affairs offices
    The HQ AFMC Command Center

## Slide 181: TCTO Types, Verification, Completion, and Rescission
Permanent Modifications
Types of TCTOs (Interim TCTO)
  When an Immediate/Urgent Action ITCTO will affect systems/items still under development or in production
    The responsible PM will notify the Defense Contract Management Agency
  When the ITCTO affects NATO or other foreign governments (before transmission)
    The responsible PM will notify
    The Foreign Disclosure Office (FDO

## Slide 182: TCTO Types, Verification, Completion, and Rescission
Objective: Determine the TCTO designated level of accomplishment

## Slide 183: TCTO Types, Verification, Completion, and Rescission
Designated Level of Accomplishment
  Issue basis
  Organizational/Intermediate level
  Depot level
  Criteria:
    Organizational/Intermediate level
    Depot level
  SM CCB responsibility

## Slide 184: TCTO Types, Verification, Completion, and Rescission
Objective: Identify TCTO validity requirements

## Slide 185: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
  Trial Installation
  TCTO Verification
  Waivers

## Slide 186: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
Trial Installation (Prototype Testing)
  Responsibility of the Contractor
  Determines/demonstrates
    By actual performance
    If the systems functions according to specification

## Slide 187: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
TCTO Verification (Kit Proof)
  Responsibility of the Government
    The purpose of the verification is to ensure:
      Technical guidance is complete
      Any associated kits must be adequate, and parts fit properly
  Documented on the AFTO Form 82, TCTO Verification Certificate
  Instructions for completing AFTO Form 82 are in TO 00-5-15

## Slide 188: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
TCTO Verification (Kit Proof)
      Skill levels are properly identified
      Designated SE performs satisfactorily
      Tooling requirements are provided
      Proper modification marking instructions are included
      Modification can be installed with the intended environment
      Associated TO updates are verified

## Slide 189: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
TCTO Verification (Kit Proof)
  TCTO Verification is not:
    Inspection of the individual performance
    Inspection of the organization performing the task
  Verifies all modification by performance
    Exceptions To verification/kit proof
        Immediate and Urgent action TCTOs
        Approved Waiver

## Slide 190: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
TCTO Verification (Kit Proof)
  Inspection and Modification TCTOs not verified by performance
    Will receive a Desk-top Analysis

## Slide 191: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
TCTO Verification (Kit Proof)
  ALL TCTOs will be verified on each Mission Design Series (MDS) to which they apply the only exceptions are:
    Federal Aviation Administration (FAA)
    Reinstatement of a rescinded TCTO when the kit production
    source is unchanged

## Slide 192: TCTO Types, Verification, Completion, and Rescission
TCTO Validity
ALL TCTOs will be verified on each MDS to which they apply the only exceptions are cont.
  CLS- maintained systems
    TCTO is performed by the contractor
  Approved Service Bulletins (TCTO)
    Which have previously been accomplished on
    commercial systems and the AF maintains identical configuration

## Slide 193: TCTO Types, Verification, Completion, and Rescission
Waivers
  SM may approve a waiver to TCTO by performance with the concurrence of the Lead Command
  When urgency dictates, coordination may be via telecon, followed by written correspondence.
  Desktop analysis must be performed

## Slide 194: TCTO Types, Verification, Completion, and Rescission
Objective: Define the forms that comprise the TCTO package and their purpose

## Slide 195: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 873 Time Compliance Technical Order Requirements
AFTO Form 874 Time Compliance Technical Order Supply Data Requirements
AFTO Form 875 Time Compliance Technical Order Programming Document
AFTO Form 82 TCTO Verification Certificate

## Slide 196: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 873
  Documents the Plan for accomplishment of the TCTO
  TCM will initiate AFTO Form 873
    Provide to T.O. Manager
      Provide TCTO Number
      Provide Data Code Number

## Slide 197: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 873
  When a Supplement or Change to a TCTO is developed a new 873 is completed
  Only need to complete those blocks that change from the original form

## Slide 198: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 874
  Used to provide supply related data
  When the following is required:
    Kits
    Special tools/test equipment
    Spares impacted
    Parts are added or removed

## Slide 199: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 874
  PMS must complete approval and process the form within 30 days of receipt from the contractor or preparing activity

## Slide 200: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 874
  Immediate & Urgent TCTOs MAY be processed & released prior to completion & approval of the form
  ES must obtain coordination of the draft before TCTO release

## Slide 201: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 874
  IMS must coordinate on the form if supply action is required
  Original copy retained by production management activity as part of the history file

## Slide 202: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 874
  After completion of the TCTO the history file will be maintained for the life of the system or commodity
  ES will complete AFTO form 874
    Reference 00-5-15

## Slide 203: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 874
  After completion of the 874, the ES will prepare the body of the TCTO
    Reference MIL-DTL-38804F

## Slide 204: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 874
  Once the contract is signed
    Contractor completes their portion of the AFTO Form 874
    Based on the AFTO Form 873
    Forwards the form to the Production Management Activity for coordination

## Slide 205: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  Complete AFTO Form 875 prior to
    Release of TCTO
    Kits
    Related TO updates
  A programming document
    To ensure concurrent availability of all support for a TCTO

## Slide 206: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  Used to
    Identify & coordinate the relevant logistics actions
    To ensure the maximum effectiveness of TCTO completion

## Slide 207: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  Program Management Activity initiates the form after CCB approval
  ES/TCM Determines which items are applicable based on information from
      AFTO Form 873

## Slide 208: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  ES/TCM
    Marks the “Action Required” blocks
    Signs off any completed actions
    Forwards Forms 875 to the Production Management activity
    Used to guide the management and programming of the TCTO

## Slide 209: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  Production Management activity will
    Monitor and control the accomplishment of actions
    Coordination's and approvals required by the tailored AFTO 875

## Slide 210: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
After all logistics support actions have been completed
  It is forwarded, with the TCTO package
  To the TO Manager for
    Publishing the TCTO
    Any required TO updates

## Slide 211: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  After the printed material is ready for distribution
  Production Manager signs the forms
  Forwards the form to the SM for signature, Authorizing release of TCTO

## Slide 212: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  Copies of the completed form are provided to
    The ES and kit monitor
    As authority for release of the TCTO
  The Production Management activity maintains a copy of the form in the project folder until completion of the TCTO

## Slide 213: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 875
  After completion of the TCTO
    The form will be maintained in the TCTO history file for the life of
    the system by the Production Management Activity
    00-5-15 states the PMA will initiate and maintain the History File

## Slide 214: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFTO Form 82
  Completed by the ES/TCM
    TO 00-5-15
    Performing unit can sign the form in the ES absence
    Must forward the original to the ES with 10 days after completion to the verification

## Slide 215: TCTO Types, Verification, Completion, and Rescission
TCTO Package Contents
AFMC Form 185
  Request for TCTO Kit Assembly
  Will be completed by the ES/TCM
  Based upon how kits are to be acquired

## Slide 216: TCTO Types, Verification, Completion, and Rescission
Objective: Identify the procedures for completing a TCTO

## Slide 217: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
  Each TCTO will reflect a completion target date (Rescission Date)
  The TO index is the only official notification for TCTO Rescission
  TO home office will advise the ES/TCM approximately 150 days prior to automatic rescission date …

## Slide 218: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
  Then the ES/TCM will
  Review applicable TCTO configuration Management data for TCTO completion Status
  If the TCTO is Completed:
  Determine if there are excess TCTO kits
  Identify Quantity
  Location of the kits

## Slide 219: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
ES/TCM Will:
  If the TCTO is incomplete:
    Obtain commitment for TCTO completion from:
      MAJCOM
      TRC

## Slide 220: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
ES/TCM Will:
  Determine if other active TCTO will be affected by rescinding the TCTO
  Initiate appropriate action
    Extend the TCTO
    Check status of companion TCTO (If Applicable)

## Slide 221: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
ES/TCM Will
  When disposition of items in stock are affected:
    Coordinate with installing org to ensure all actions have been
    completed
    Obtain a written approval statement from the SM of the
    item/commodity that
      TCTO can be rescinded (supply actions are completed)
      A commitment for completion of action on disposition of TCTO components

## Slide 222: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
ES/TCM Will
  Determine if the rescission applies to both AF and FMS
    Notify the countries, that kits will be sent to disposal six months
    from notification
    Unless country indicates their intent to obtain the kits
    They have six months to requisition kits after notifying SM

## Slide 223: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
ES/TCM Will
  Determine if the rescission applies to both AF and FMS
    If FMS country has not requisitioned the kits within the six months
    Notify the country disposal action will begin in 30 days if their
    requisition is not received
    Kits Will NOT be retained in the inventory for FMS only

## Slide 224: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
ES/TCM Will
  Determine if the TCTO should be Rescinded or Extend rescission date
    Extension of the rescission date is required under certain
    conditions

## Slide 225: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
ES/TCM will
  If TCTO is to be rescinded, the ES will:
    Provide written notification to the TCTO Configuration Manager
    Prepare AFMC Form 111 (save list) when kits are no longer
    required
    This notification gives disposition authority for any kits on hand or
    to be generated

## Slide 226: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
  The TO management Activity will take action as directed by the “TCTO completion and rescission report notice”
    When excess kits are reported or the TCTO Rescinds
    The SM/ES will take immediate action to:

## Slide 227: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
  Screen kit components for Stock number items to be saved
    PN cross-referenced to see if a stock number has been assigned
    The “available critical item list” (known as the short supply items
    list) will be reviewed
    As source data along with known Requirements

## Slide 228: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
  Determine if there is still a need for any non-stock listed items
    If there is a need to stock list the items
      Take cataloging action AF Form 86/FLITES
      Include items on the save list using NC or ND numbers

## Slide 229: TCTO Types, Verification, Completion, and Rescission
TCTO Completion
  Prepare a save list of components consisting of:
    All stock listed items
    All Non-stock listed items assigned
      NC, ND & Part Number items
    Annotate critical items requiring priority processing or
    disassembly

## Slide 230: TCTO Types, Verification, Completion, and Rescission
Objective: Identify the procedures for rescinding a TCTO

## Slide 231: TCTO Types, Verification, Completion, and Rescission
TCTO Rescission
  TCTO is rescinded for AF when
    TCTO completion is reported or
    The rescission date has expired
  TCTO rescinded for AF
    May be retained in stock for SAP (TO 00-5-19)
  Notification of all TCTO rescissions is accomplished by entries in the TO catalog

## Slide 232: TCTO Types, Verification, Completion, and Rescission
TCTO Rescission
  AF units Will NOT accomplish a TCTO after the rescission date
    Approval must be obtained from the TCM
  TCTO will not be removed from the TO files until listed as rescinded in the TO catalog (TO Index)
  TCTO rescission dates are based on the categories & types TCTO Matrix chart
    Initial rescission date can be extended by ES/PMS with SM approval

## Slide 233: TCTO Types, Verification, Completion, and Rescission
TCTO Rescission
  SM, ES or PMS must periodically review the ETIMS TCTO record
    When the TCTO is 150 days from the rescission date determine:
      Whether to extend the rescission date in ETIMS
      Allow the TCTO to rescind
    Circumstances to extend the rescission date
      Significant number of assets still require compliance
      Availability of the end item
      Mission requirements
      Problems with kits/special tools/TO etc.
      Changes to the scope of the TCTO

## Slide 234: TCTO Types, Verification, Completion, and Rescission
TCTO Rescission
  Document extensions in REMIS & ETIMS
  If a supplement is issued changing the scope of the TCTO
    It will include the revised rescission date
  A new data code is assigned ONLY if the supplement changes:
    The scope of the effort
    Results in a new kit requirement

## Slide 235: TCTO Types, Verification, Completion, and Rescission
TCTO Rescission
  Supplements carry the same rescission date as the basic
  When it is necessary to reinstate a TCTO that has been rescinded
    The reinstated TCTO will be issued
    Initial Distribution (ID) will be made in the same manner as a new
    TCTO
    The old data code number will be used
    All supplements current at the time of rescission will also be
    reinstated
      Or incorporated in the reissued TCTO

## Slide 236: TCTO Types, Verification, Completion, and Rescission
TCTO Rescission
  TCTO completion reporting, recording and applicability record adjustments are required according to management decisions pertaining to the reinstatement
    Below note will be placed on the reinstated TCTO between the title and paragraph 1
      “This TCTO is issued for the purpose of reinstating
  TCTO #, data code (#), dated (issue date of the rescinded TCTO)”

## Slide 237: TCTO Types, Verification, Completion, and Rescission
TCTO Rescission
  TCTO completion reporting, recording and applicability record adjustments
  Below note will also be inserted after paragraph 3
    “No additional work is required on (system or commodity end
    items) which compliance with the TCTO (#), data code (#), date
    (issue date of rescinded TCTO), has been completed.”

## Slide 238: TCTO Types, Verification, Completion, and Rescission
Objective: Identify the procedures for replacing a TCTO

## Slide 239: TCTO Replacement
TCTO Replacement
  A TCTO will be replaced with a new TCTO when:
    A major portion of the original procedures have been changed
    Instructions require clarification Due to experience gained by
    previous installations
    To replace a record TCTO issued to accomplish a prototype/trial
    installation on a system

## Slide 240: TCTO Replacement
TCTO Replacement
  A TCTO will be replaced with a new TCTO to
    To replace a record TCTO issued to accomplish a prototype/trial installation on a system

## Slide 241: TCTO Replacement
TCTO Replacement
Replacement TCTO may be issued to:
  Cover the entire system or commodity population
  Or the record TCTO can become a replacement by:
    Issuing a Supplement that adds any information required
    If a supplement is issued, the TCTO Number and data code
    remain the same

## Slide 242: TCTO Replacement
TCTO Replacement
  When it is necessary to replace a TCTO
    The replacement TCTO Will be assigned a new:
      TCTO number
      Data code
      Issue date
      Rescission date

## Slide 243: TCTO Replacement
TCTO Replacement
  When it is necessary to replace a TCTO
    Replacement TCTOs will:
      Identify the original TCTO
      List any kits remaining in supply under the original kit number

## Slide 244: TCTO Replacement
TCTO Replacement
  Replacement TCTO will include:
    All applicable information from existing Supplements
    Black line symbols indicating authorized changes to the
    replacement TCTO

## Slide 245: TCTO Types, Verification, Completion, and Rescission
CHAPTER 3 SUMMARY
Identify the policy and procedures for temporary modifications
Define the category, type, and levels of permanent modifications
Determine the TCTO designated level of accomplishment
Identify TCTO validity requirements

## Slide 246: TCTO Types, Verification, Completion, and Rescission
CHAPTER 3 SUMMARY
Define the forms that comprise the TCTO package and their purpose
Identify the procedures for completing a TCTO
Identify the procedures for rescinding a TCTO
Identify the procedures for replacing a TCTO
QUESTIONS?

## Slide 247: Chapter 4
Walk-Thru Exercise

## Slide 248: Walk-Thru Exercise
CHAPTER 4 OBJECTIVES
Instructor lead
AFTO Form 873 completion by block-by-block walk-thru
AFTO Form 874 completion by block-by-block walk-thru
AFTO Form 875 completion by block-by-block walk-thru
AFTO Form 82 completion by block-by-block walk-thru

## Slide 249: Walk-Thru Exercise
CHAPTER 4 SUMMARY
1. AFTO Form 873 completion by block-by-block walk-thru
2. AFTO Form 874 completion by block-by-block walk-thru
3. AFTO Form 875 completion by block-by-block walk-thru
4. AFTO Form 82 completion by block-by-block walk-thru

## Slide 250: Walk-Thru Exercise
QUESTIONS?